LAR System — Audit, Security & Readiness Report — v7.3.3

Date: 2026-03-05 23:20 UTC

Prepared by: Orkinosai (Dr Ismail Kucukdurgut)

Classification: CONFIDENTIAL — INTERNAL USE ONLY

# Executive Summary

Status: NOT PRODUCTION‑READY. A sequenced programme is required to close P0/P1 security risks, restore transactional integrity, achieve PCI/GDPR/POPIA conformance, and hit UX/performance targets. Go‑live is Conditional with artifact‑based gates in CI and operational dashboards.

Contents

Executive Summary	1

1. Security Vulnerabilities	1

2. UI/UX Findings	2

3. Compliance Gaps (PCI/GDPR/POPIA)	2

4. Performance Issues	3

5. Vertical Deep‑Dives — Controls to Evidence (All 6 Lines of Business)	3

5.x Flights	3

5.x Hotels	3

5.x Cars	3

5.x Cruises	3

5.x Private Aviation (Jet/Heli)	4

5.x Private Boats & Yachts	4

6. Data Protection & Compliance (PCI DSS / GDPR / POPIA)	4

7. Identity & Registration Modernisation (New Onboarding)	5

7.1 Current capability check — Does the vendor code have this?	5

7.2 Business case — quick, convenient, and no passwords kept by LAR	5

7.3 Front‑end surfaces	5

7.4 Back‑end architecture — authentication delegation (no passwords stored)	5

7.5 KPIs, instrumentation & evidence	6

7.6 14‑day implementation plan (no pricing)	6

7.7 Governance & privacy notes	6

8. Remediation Programme & Evidence Gates (No Pricing)	7

9. CI/CD Evidence Pack	7

Annex A — Executive Summary (Embedded)	7

Annex B — Remediation Roadmap (Embedded)	7

Annex C — Quick Reference: Top Risks (Embedded)	8

Annex D — Development Plan (Embedded, No Pricing)	8

Annex E — Visual Audit Checklist (Embedded)	8

Annex F — Visual Audit Guide (Embedded)	9

Annex G — Visual Modernisation Mockups Summary (Embedded)	9

Go‑Live Decision	9

# 1. Security Vulnerabilities

• Verbose error exposure in payment/booking flows (P0)

Control & Evidence: Central error handler; generic UI only; verbose output to file logs; redact PII. Evidence: screenshots; log excerpts; CI artifacts.

• Plaintext/embedded secrets (P0)

Control & Evidence: Env vars + secret store; rotate keys. Evidence: grep report; secret store config; rotation logs.

• Legacy/weak password hashing (P0)

Control & Evidence: Argon2id/bcrypt with progressive rehash. Evidence: code diff; unit tests; rehash logs.

• Dynamic SQL paths (SQLi risk) (P0)

Control & Evidence: Prepared statements/query builder; input validation. Evidence: code diff; static scan zero‑criticals; pen‑test closure.

• Missing/partial CSRF & cookie flags (P1)

Control & Evidence: CSRF tokens; HttpOnly/Secure/SameSite cookies. Evidence: middleware config; automated tests.

• Output encoding gaps (XSS) (P1)

Control & Evidence: Context‑aware encoding + baseline CSP. Evidence: template review; CSP header; E2E XSS tests.

• No idempotency on POST (P0)

Control & Evidence: Idempotency‑Key + server‑side store. Evidence: retry tests with single effect; stored keys audit.

# 2. UI/UX Findings

• Checkout: reduce 6 steps → 3; add real‑time validation and auto‑save to lower abandonment.

• Search: add airline/price/time filters + sorting; mobile‑first layout.

• Consistent error/empty states with clear recovery actions.

# 3. Compliance Gaps (PCI/GDPR/POPIA)

• PCI scope reduction; tokenised payments; secure SDLC; logging/monitoring.

• GDPR workflows for consent, minimisation, retention/erasure, DSARs, breach notice.

• POPIA safeguards and incident processes.

# 4. Performance Issues

• Homepage: <1s LCP via CDN/caching, image optimisation, minification.

• DB: query tuning & indexing for search/results performance.

• Front‑end bundles: code‑split, tree‑shake, lazy‑load for mobile speed.

# 5. Vertical Deep‑Dives — Controls to Evidence (All 6 Lines of Business)

## 5.x Flights

• Atomicity & compensation (no ticketing on partial failure); auto‑void/refund.

• Final repricing & TTL alignment at checkout; pre‑payment warnings on fare change.

• PNR integrity & lifecycle audit trail.

Evidence: CI replays, supplier/API traces, screenshots/emails, and audit‑trail extracts per scenario.

## 5.x Hotels

• HK/HL/UC correctness; never show Confirmed before HK; render HL/UC distinctly.

• Rollback on partial confirmation for multi‑room/packages.

• Transparent penalties & modification flow with repricing + reconfirmation.

Evidence: CI replays, supplier/API traces, screenshots/emails, and audit‑trail extracts per scenario.

## 5.x Cars

• Pre‑checkout rate/availability verification; stale‑cache protection.

• Policy/no‑show disclosures; audit trail.

Evidence: CI replays, supplier/API traces, screenshots/emails, and audit‑trail extracts per scenario.

## 5.x Cruises

• Cabin holds with TTL & release; consistent timers.

• Ancillaries cascade/refunds on change/cancel.

• Port fees/taxes final repricing with breakdown + disclosures.

Evidence: CI replays, supplier/API traces, screenshots/emails, and audit‑trail extracts per scenario.

## 5.x Private Aviation (Jet/Heli)

• Quote→Hold→Contract; immutable contract snapshot.

• Slots/FBO/crew duty feasibility before funds.

• High‑value FX locks; KYC & document checks.

Evidence: CI replays, supplier/API traces, screenshots/emails, and audit‑trail extracts per scenario.

## 5.x Private Boats & Yachts

• Berth/permit integrity before confirmation.

• Deposits/fuel/cleaning policy disclosure/enforcement.

• Idempotent amendments; safety docs with expiry alerts.

Evidence: CI replays, supplier/API traces, screenshots/emails, and audit‑trail extracts per scenario.

# 6. Data Protection & Compliance (PCI DSS / GDPR / POPIA)

• PCI DSS: tokenised payments; no PAN storage; WAF; secure SDLC; log retention and access controls.

• GDPR: lawful basis & consent, minimisation, retention/erasure workflows, subject access, breach notification.

• POPIA: align data subject rights and security safeguards for South African jurisdictions as applicable.

| Data Element | Class | Storage | Retention | Access | Mask in Logs |
| --- | --- | --- | --- | --- | --- |
| Passenger name | PII | DB | 5 years (legal) | Role‑based | Yes |
| Passport number | Sensitive PII | Encrypted DB | 5 years (legal) | Restricted | Yes |
| Payment token | PCI token | PSP only | Per PSP policy | N/A | Yes |
| Email/phone | PII | DB | Per consent | Role‑based | Yes |
| Itinerary | Business | DB | 7 years | Role‑based | Yes |

# 7. Identity & Registration Modernisation (New Onboarding)

### 7.1 Current capability check — Does the vendor code have this?

- From the public code structure and routes, there’s no production‑ready OIDC/OAuth2 implementation (no Google/Microsoft/Apple), no One Tap surfaces, and no IdP callbacks visible. The safe working assumption is: the vendor code does not provide modern social/OIDC onboarding—we must add it to LAR. (This is stated explicitly in the Word section.)

### 7.2 Business case — quick, convenient, and no passwords kept by LAR

- Faster conversions: One Tap / primary “Sign in with Google/Microsoft” removes form friction; expect +20–50% completion (validate via A/B).

- Lower abandonment: Typically ≥20–26% reduction by cutting fields and context switches.

- No password storage risk: LAR does not store passwords; credentials remain with Google/Microsoft/Apple, reducing breach surface.

- Fewer support tickets: Password resets handled by IdPs.

- Security: IdP MFA/step‑up, while LAR enforces CSRF, cookie flags, and rate‑limits.

- B2B wins: “Sign in with Microsoft” + LinkedIn simplify corporate/agency adoption.

- Mobile/iOS parity: “Sign in with Apple” meets user expectations.

### 7.3 Front‑end surfaces

- One Tap on home, search results, and checkout (non‑intrusive; respects consent).

- Login/Join: 2 primary buttons (Google, Microsoft), plus “More options” (Apple, LinkedIn, Facebook only if analytics justify).

- Accessibility & responsive layout preserved (focus order, labels, non‑blocking UI).

### 7.4 Back‑end architecture — authentication delegation (no passwords stored)

- Protocol: OAuth 2.0 / OIDC Authorization Code + PKCE for Google & Microsoft; Sign in with Apple; LinkedIn for B2B; Facebook optional.

- JIT provisioning: create/update the local profile on first callback; store IdP subject, not passwords.

- Session security: CSRF for stateful routes; cookies HttpOnly/Secure/SameSite; short TTL + refresh.

- Legacy: If any old passwords exist, migrate to Argon2id/bcrypt with progressive rehash—but new accounts use IdPs only.

- Abuse controls: rate‑limit, bot/IP reputation, idempotent callback handling.

### 7.5 KPIs, instrumentation & evidence

- Registration completion ↑ (+20–50%).

- Account‑creation abandonment ↓ (≥20–26%).

- Time‑to‑sign‑up ↓ (≥4×).

- Password resets ↓ materially.

- Playwright proof: per‑provider login scripts; screenshots + HTML reports as CI artifacts on each PR/run.

### 7.6 14‑day implementation plan (no pricing)

- Days 1–2: IdP configs (Google/Microsoft), PKCE, callback routes, CSRF, secure cookies.

- Days 3–4: One Tap surfaces + login page buttons; responsive & accessible.

- Days 5–6: JIT provisioning; profile normalization; structured logs + correlation IDs.

- Days 7–8: Add Apple + LinkedIn (feature flags); analytics; rate‑limit & idempotent callbacks.

- Days 9–10: Playwright tests for all providers; export screenshots/HTML to CI artifacts.

- Days 11–12: A/B experiment wiring; dashboards for conversion/abandonment/time‑to‑sign‑up.

- Days 13–14: Hardening; content/tone review; controlled rollout behind flags.

### 7.7 Governance & privacy notes

- Data minimization: store IdP subject, display name, email (as required), and consents — no password hashes for new accounts.

- Consent & privacy: show lawful basis and retention statements during onboarding.

- Secrets hygiene: treat IdP credentials/redirect URIs as secrets; secret store + rotation.

# 8. Remediation Programme & Evidence Gates (No Pricing)

| Phase | Scope | Indicative Effort | Gate (Acceptance) |
| --- | --- | --- | --- |
| 0 — Emergency | Disable prod errors; strip debug; secrets→env; rotate | 2–3 days | P0 closed in staging (screenshots/logs) |
| 1 — Security | Hashing/CSRF/XSS/SQLi; WAF/logging | 2–3 weeks | Security evidence pack (CI artifacts) |
| 2 — Resilience | Idempotency; rate‑limit; audit trail | 3–4 weeks | E2E green + artifacts |
| 3 — Observability/Scale | Logs; tracing; runbooks; CI screenshots | 4–6 weeks | SLO dashboards ready |
| 4 — Compliance | PCI/GDPR/POPIA workflows; pen‑test | 6–10 weeks | Auditor sign‑off |

# 9. CI/CD Evidence Pack

GitHub Actions runs Playwright UI/E2E with screenshots + HTML report artifacts per run/PR. Closure memos link artifacts to prove risk closure to executives and auditors.

# Annex A — Executive Summary (Embedded)

The platform targets luxury travel across multiple lines of business. Today, safety and compliance gaps exist in secrets management, secure coding (SQLi/XSS/CSRF), idempotent booking/payment flows, observability, and privacy. The go‑live stance is Conditional pending closure of P0/P1 items and production of evidence at each gate.

# Annex B — Remediation Roadmap (Embedded)

• Phase 0 (Emergency): disable prod errors; strip debug; secrets to env/secret store; rotate. Evidence: screenshots/logs.

• Phase 1 (Security): hashing (Argon2id/bcrypt); CSRF; XSS encoding + CSP; fix SQLi; WAF + logging. Evidence: PRs; static scans; pen‑test closure.

• Phase 2 (Resilience): idempotency on booking/payment; rate‑limit; audit trail. Evidence: retry tests; idempotency store audit.

• Phase 3 (Observability/Scale): structured logs; correlation IDs; tracing; runbooks; CI screenshots. Evidence: SLO dashboards.

• Phase 4 (Compliance): PCI scope‑reduction; GDPR/POPIA workflows; pen‑test and auditor sign‑off. Evidence: auditor folders.

# Annex C — Quick Reference: Top Risks (Embedded)

• P0: Verbose errors/logging in customer‑facing flows (payments/booking).

• P0: Plaintext/embedded credentials.

• P0: No idempotency on booking/payment POSTs.

• P0: Dynamic SQL (SQLi risk) and missing input validation.

• P1: Missing CSRF tokens; cookie flags not enforced.

• P1: Unescaped output (XSS paths).

• P1: Lack of structured logs/tracing; no correlation IDs.

• P1: Incomplete HK/HL/UC handling in hotels.

• P1: TTL mismatch & missing repricing at checkout.

# Annex D — Development Plan (Embedded, No Pricing)

• Security Infrastructure: env configuration, secret hygiene, password hashing upgrades, WAF/logging.

• Testing Infrastructure: unit/E2E; Playwright UI checks uploading screenshots + HTML reports.

• Compliance: PCI scope‑reduction, privacy workflows (retention/erasure), audit packs.

• Performance/Scale: caching/CDN, DB optimisation, index tuning, telemetry dashboards.

• Launch Readiness: rehearsal and rollback drills; SLO targets agreed with stakeholders.

# Annex E — Visual Audit Checklist (Embedded)

• Verify production error settings (generic UI; file logging).

• Scan for credential artifacts in code/config; move to env/secret store; rotate.

• Replace dynamic SQL with prepared statements; validate inputs.

• Confirm CSRF tokens and secure cookies; apply CSP.

• Exercise idempotency on POSTs with retries; confirm single effect.

• Capture CI evidence: Playwright screenshots + HTML reports attached to each PR/run.

# Annex F — Visual Audit Guide (Embedded)

Key coverage areas include: code‑level screenshots/explanations for payment flow errors, environment configuration, secrets hygiene, hashing, SQLi prevention, CSRF/XSS protections, and visual validations for UX flows. The full source is referenced in the report metadata.

• Payment page error/trace handling: verify generic UI and file‑only logs.

• Secrets hygiene: confirm no plaintext credentials in repo; env/secret store in use.

• Password hashing: Argon2id/bcrypt with progressive rehash; migration policy.

• SQL injection: prepared statements/query builder; input validation rules.

• XSS/CSRF: output encoding by context; CSP; CSRF tokens; secure cookies.

• UX checks: shortened forms; validation cues; One Tap rendering; provider buttons; mobile views.

# Annex G — Visual Modernisation Mockups Summary (Embedded)

The modernisation visuals depict the system state after Phase 4 (Weeks 10–16) with security (Phases 1–2) and compliance (Phase 3) already applied. Highlights:

• Timeline: Phase 1 (Emergency, W1–2) → Phase 2 (Security, W3–4) → Phase 3 (Testing & Compliance, W5–9) → Phase 4 (Design Modernisation, W10–16) with optional Phase 5–6 upgrades.

• Homepage/Search: target <1s load; mobile‑first; real‑time suggestions.

• Search Results: smart filters (airline, price) and sorting to reduce abandonment.

• Checkout: simplified 6 → 3 steps with real‑time validation and auto‑save.

• Payment: secure, PCI‑aligned presentation; success rate target ≥99%; bugged debug output removed.

• Confirmation: itinerary clarity + upsell options (hotel, insurance).

• Admin Dashboard: real‑time metrics via WebSockets; simplified cards and alerts.

• Before/After metrics table: Page Load 5–8s → <1s; Payment Success 90% → 99%+; Search Abandonment 40% → <15%; Checkout Abandonment 75% → <20%.

# Go‑Live Decision

Proceed only after Phase‑0/1 controls are evidenced in staging and compliance/performance gates pass with artifacts. This v7.3.3 is ready for leadership and partners.